## Slide 1
Scrum-Agile
at ChadaTech
Making the case for ditching Waterfall
Tanvi Chowdhury
CS 250 – Software Development Lifecycle | April 2026

## Slide 2
01 / ROLES
Who Does What on a Scrum Team
01
Product Owner
Owns the Product Backlog and defines what gets built. Sets acceptance criteria, communicates business value, and re-prioritizes when things change — like when SNHU Travel pivoted to wellness travel.
02
Scrum Master
The team's coach and protector. Facilitates ceremonies (standups, planning, retrospectives), removes roadblocks, and keeps the team focused on the sprint goal without micromanaging.
03
Development Team
Self-organizing, cross-functional, and fully accountable for delivering a working increment every sprint. They estimate the work, own technical decisions, and commit to the sprint goal.
Schwaber & Sutherland, 2020

## Slide 3
02 / SDLC PHASES
How the SDLC Works in Agile
1
Planning
Define the vision, build the initial Product Backlog, and set sprint length. In Agile this is lightweight — enough to start, not a 50-page spec.
2
Analysis
Break backlog items into user stories with acceptance criteria. This happens continuously — not just once at the start.
3
Design
Architecture and design decisions are made incrementally, just-in-time for each sprint. No big design upfront.
4
Implementation
Code, unit test, and deliver working software every sprint. Each increment is potentially shippable.
5
Testing & Review
Sprint Review with stakeholders, followed by a Retrospective. Feedback drives the next sprint's backlog refinement.
Cohn, 2010; Rubin, 2012

## Slide 4
03 / COMPARISON
Waterfall vs. Agile
Waterfall
Agile (Scrum)
Sequential phases — must finish each before moving on
Iterative sprints — working software every 2–4 weeks
Requirements locked in at the start; changes cost a lot
Requirements evolve via backlog refinement — change is expected
One big release at the very end of the project
Potentially shippable increment delivered every single sprint
Client feedback comes too late — often after dev is done
Sprint Reviews keep stakeholders in the loop the whole time
SNHU Travel: wellness pivot would restart entire requirements phase
SNHU Travel: pivot handled in one meeting, no timeline impact
Rubin, 2012; Cohn, 2010

## Slide 5
04 / RECOMMENDATION
So — Which One Should ChadaTech Use?
Stick with Waterfall if…
Requirements are locked in from day one and won't change
Regulatory or contract requirements demand phase-by-phase documentation
The team is highly distributed and can't sprint together
Scope and budget are contractually fixed upfront
Go Agile when…
Requirements are going to evolve — and they usually do
You need to ship fast and get real user feedback early
The team is collaborative and can work in short cycles
Innovation and adapting to change are competitive advantages
For ChadaTech and clients like SNHU Travel — Agile is the right call.

## Slide 6
References
Cohn, M. (2010). Succeeding with Agile: Software development using Scrum. Addison-Wesley Professional.
Derby, E., & Larsen, D. (2006). Agile retrospectives: Making good teams great. Pragmatic Bookshelf.
Rubin, K. S. (2012). Essential Scrum: A practical guide to the most popular Agile process. Addison-Wesley Professional.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/scrum-guide.html